Sprint 1 Retrospective:

* What worked well?
  + Good communication between team members
  + Good communication at the scrum meetings
  + Everyone always had a task to do
  + Front-end and Map development/Integration
* What could be improved?
  + Planning
  + Spikes should be at the start of the sprint, rather than halfway through
  + Time management
  + Understanding/knowing how every layer of the product comes together – i.e. what software do we need to link the webpage to the database.
  + Using the burndown charts to manage the efficiency of our team
* What will be accomplished/improved in the next sprint?
  + Using the burndown charts to keep track of how fast we are developing the product
  + Create a project board on GitHub and use issues to track the development of each user story
  + Better communication between each development layer
  + Spikes will only be over the first couple days